Credit Trading Lab

Tier 1 Build Plan — 5 Sprints, 12 Weeks

Thesis-Driven · A/B Tested · Failure-Analyzed · Portfolio-Aware · Interview-Ready

## Core Thesis

Equity markets incorporate risk faster than credit due to higher liquidity and trading frequency. When equity sells off but credit spreads haven't fully repriced, this lag creates predictable dislocations in HY vs IG spreads that mean-revert as credit catches up. The system detects these dislocations and trades the compression.

This is a focused 12-week build plan for one person working 10–15 hours/week. The thesis is tested with a controlled A/B comparison (same signal with and without the regime filter), benchmarked against buy-hold and random entry, decomposed by regime, and stress-tested with a failure slide documenting the worst trades and what went wrong. A portfolio layer combines all three RV signals to show diversification value.

| Sprint | Theme | Timeline | Key Deliverable |
| --- | --- | --- | --- |
| 1 | Data + Signal Foundation | Weeks 1–2 | features.parquet + credit data + benchmarks + regimes |
| 2 | C++ Credit Pricing Engine | Weeks 2–5 | CDS pricer, bond analytics, pybind11 |
| 3 | Relative Value Signals | Weeks 6–7 | 3 RV families + regime-conditioned signal quality |
| 4 | Signal Visualizer + Today View | Weeks 8–9 | Streamlit: signals + regime shading + live panel |
| 5 | Backtest + Thesis Test + Portfolio | Weeks 10–12 | A/B thesis, failure slide, portfolio, tearsheet |

## What makes this interview-ready

- A/B Thesis Test: Strategy A (no filter) vs Strategy B (regime-filtered). Incremental Sharpe measures whether the thesis adds value above the base signal. This is how PMs evaluate research.

- Failure Slide: Worst 5 trades with regime context and one-sentence post-mortem. Shows you understand risk, not just returns. This is the most interview-ready artifact in the project.

- Benchmarks: Every strategy vs buy-hold HYG + random entry 95th percentile. If you can't beat random, the signal adds no information.

- Regime Decomposition: Sharpe/Sortino/maxDD per regime per strategy. Shows WHERE the alpha comes from, not just that it exists.

- Portfolio Layer: RV1+RV2+RV3 combined (equal-weight + inverse-vol). Portfolio Sharpe should exceed best individual. Shows you think in portfolio terms.

- Today View: Current z-scores, regime, conviction. Not just historical analysis — a live research tool.

- C++ Pricer: CDS pricer with template policies, RAII, pybind11. Walk through the code in the interview.

## Sprint 5 strategy matrix

| Strategy | Signal | Regime Filter | Sizing | Purpose |
| --- | --- | --- | --- | --- |
| A (control) | RV1 | None | Vol-target | Base signal performance |
| B (thesis) | RV1 | equity_first only | Vol-target | Thesis adds value? |
| RV2 | Credit/Rates | None | Vol-target | Diversification |
| RV3 | Cross-term | None | Vol-target | Diversification |
| Portfolio EW | RV1+2+3 | None | Equal 1/3 | Portfolio diversification |
| Portfolio IVol | RV1+2+3 | None | Inverse-vol | Risk-weighted portfolio |
| Buy-Hold | HYG | N/A | 100% | Benchmark |
| Random | Random L/S | N/A | Same as A | Statistical baseline |

Green rows = A/B thesis test. Gray = individual signals. Purple = portfolio. Amber = benchmarks.

## Data Sources (all free)

| Data | Source | Sprint |
| --- | --- | --- |
| ETF prices (HYG, LQD, SPY, IEF, VIX) | yfinance | 1 |
| HY/IG/BBB OAS indices | FRED (BAMLH0A0HYM2 etc.) | 1 |
| Treasury yields (1Y-30Y) | FRED (DGS1..DGS30) | 1 |
| Synthetic CDS spreads | ETF yield - treasury (proxy) | 1 |

# Sprint 1 — Data + Signal Foundation

Timeline: Weeks 1–2

## Objective

INCREMENTAL UPDATE to existing Phase 1. You already have ETF prices, spreads, z-scores, and ADF validation. This sprint ADDS: (1) signal state flags, (2) RV stubs, (3) FRED credit market data for Sprint 2, (4) benchmark series, (5) regime labels. Do NOT rebuild existing pipeline — patch and extend only.

## Week-by-week plan

Week 1: Patch existing + credit data + benchmarks

- Day 1: PATCH — add boolean signal flags to existing features.parquet (entry_long, entry_short, exit, stop from z-scores using thresholds 2/0.5/4). Add NaN stub columns for RV (Sprint 3 populates).

- Day 2: FRED credit data fetch — BAML OAS (BAMLH0A0HYM2, BAMLC0A4CBBB, BAMLC0A0CM). This is NEW data, not a rebuild.

- Day 3: FRED treasury curve (DGS1..DGS30). Construct synthetic CDS spreads (ETF yield-to-worst minus maturity-matched tsy). Persist to data/raw/credit_market_data.parquet.

- Day 4: BENCHMARK — buy-and-hold HYG daily returns (add column to features.parquet)

- Day 5: BENCHMARK — random entry baseline: random long/short signals with same holding period distribution as z-score signals, 1000 Monte Carlo paths. Persist to data/benchmarks/random_baseline.parquet

Week 2: Regime labels + validation

- Day 1-2: REGIME LABELS — add 4 new columns to features.parquet:

- • vol_regime: high (VIX > 75th pctl rolling 252d) / low

- • equity_regime: up (SPY 20d return > 0) / down

- • credit_regime: stress (HY OAS > 75th pctl) / normal

- • equity_credit_lag: equity_first (SPY drawdown > 5% AND HY spread < 75th pctl) / credit_first / neither — THIS IS THE THESIS LABEL

- Day 3: Validate regime labels: plot timelines, check no regime < 15% of obs, verify on known stress periods (2008, 2020, 2022)

- Day 4: Re-run existing signal validation notebook — confirm backward compatibility, all old outputs still correct

- Day 5: Updated validation notebook: regime coverage table, benchmark return distributions, schema final check

## Scope

- INCREMENTAL — do not rebuild existing pipeline. Patch features.parquet with new columns:

- - Boolean signal flags (entry_long, entry_short, exit, stop)

- - RV stub columns (NaN, populated in Sprint 3)

- - Regime labels (4 types)

- - Buy-hold HYG returns column

- NEW data pipeline: FRED credit data for Sprint 2's C++ pricer

- NEW benchmark: 1000 MC random-entry paths

- VALIDATE: all existing outputs unchanged, new columns correct

## Deliverables

- data/processed/features.parquet (UPDATED: +flags +stubs +regimes +buy-hold)

- data/raw/credit_market_data.parquet (NEW: OAS + tsy + synthetic CDS)

- data/benchmarks/random_baseline.parquet (NEW: 1000 MC paths)

- notebooks/01_signal_validation.ipynb (UPDATED: +regime plots +benchmark stats)

## Success criteria

- Existing spreads/z-scores UNCHANGED (backward compatible)

- Signal flags: boolean, zero NaN

- Credit data: daily OAS + CDS + tsy, zero NaN post-1996

- Regime labels: 4 regimes, each > 15% coverage, verified on 2008/2020/2022

- Benchmarks: buy-hold + 1000 random paths generated

## What already exists (do NOT redo)

- ETF OHLCV for HYG, LQD, SPY, IEF

- Log returns, rolling vol (20d, 60d)

- Spread ratios: HY_spread, IG_spread, HY_IG

- Z-scores with lookbacks (63, 126, 252)

- ADF stationarity tests, autocorrelation, NaN audit

## What this sprint ADDS (incremental only)

- Boolean signal flags (new columns)

- RV stubs (new columns, NaN)

- FRED credit market data (new parquet file)

- Regime labels (4 new columns)

- Benchmark returns (new column + new parquet file)

### /quant-prd — Sprint 1

Copy into Claude to generate PRD and TASKS:

/quant-prd SPRINT 1 — Data + Signal Foundation (INCREMENTAL UPDATE). Weeks 1-2. Phase 1 is ALREADY DONE. This is a PATCH, not a rebuild. WHAT EXISTS (do NOT rebuild): - ETF OHLCV for HYG, LQD, SPY, IEF in data/raw/ - features.parquet with spreads, z-scores (63/126/252), log returns, rolling vol - ADF tests, ACF, NaN audit all passing WHAT TO ADD (incremental): 1. Boolean signal flags in features.parquet: entry_long (z < -2), entry_short (z > +2), exit (¦z¦ < 0.5), stop (¦z¦ > 4). Default False. 2. NaN stub columns for Sprint 3 RV signals: rv_hy_ig_residual, rv_credit_rates_residual, rv_xterm_residual, hedge_ratio_hy_ig, hedge_ratio_cr 3. FRED credit data (NEW file for Sprint 2 C++ pricer): - BAML OAS: BAMLH0A0HYM2 (HY), BAMLC0A4CBBB (BBB), BAMLC0A0CM - Treasury yields: DGS1..DGS30 - Synthetic CDS: ETF yield-to-worst minus maturity-matched tsy - Persist: data/raw/credit_market_data.parquet 4. Buy-and-hold HYG returns (new column in features.parquet) 5. Random entry baseline: 1000 MC paths, random long/short with same holding period distribution as z-score signals Persist: data/benchmarks/random_baseline.parquet 6. REGIME LABELS (4 new columns in features.parquet): - vol_regime: high (VIX > 75th pctl 252d) / low - equity_regime: up (SPY 20d return > 0) / down - credit_regime: stress (HY OAS > 75th pctl) / normal - equity_credit_lag: equity_first (SPY DD > 5% AND HY spread < 75th pctl) / credit_first / neither Requirements: - MUST NOT break existing data or notebooks - Regime thresholds: adjust if any regime < 15% of observations - Verify regime labels against known events (2008, 2020, 2022) - Max 8 atomic tasks (this is a patch) Output: - sprints/v1/PRD_update.md - sprints/v1/TASKS_update.md

### /quant-dev — Sprint 1

Run iteratively on highest-priority task:

/quant-dev Sprint 1 — INCREMENTAL UPDATE to existing Phase 1. Highest priority from sprints/v1/TASKS_update.md. CRITICAL: Do NOT modify existing spread/z-score calculations. Only ADD new columns and new files. If FLAG/STUB task: add columns, verify zero NaN (flags) or all-NaN (stubs), confirm existing columns unchanged. If DATA task: fredapi fetch, construct synthetic CDS, validate. If BENCHMARK task: compute buy-hold, generate 1000 MC paths. If REGIME task: compute labels, validate coverage (>15%), plot timelines, verify against 2008/2020/2022 stress events. Always check: - Existing features.parquet columns UNCHANGED - New columns schema matches PRD - Backward compatibility: existing notebooks still run Output: - Code summary (what was ADDED, NOT what was rebuilt) - Data quality report - Regime distribution table - Benchmark return statistics - Backward compatibility confirmation - Issues or blockers

# Sprint 2 — C++ Credit Pricing Engine

Timeline: Weeks 2–5

## Objective

Build production-grade C++ credit pricing library: CDS pricer (hazard rate bootstrapping, survival curves, risky PV), bond analytics (DV01, CR01, OAS, Z-spread, YTM), and pybind11 bindings. Uses FRED credit data from Sprint 1. This is the interview showpiece — demonstrates C++ systems thinking and credit domain knowledge.

## Week-by-week plan

Week 2 (overlap): Curve infrastructure

- Day 1-3: DiscountCurve class — bootstrap from FRED treasury yields, interpolation (linear, log-linear)

- Day 4-5: DayCount template policy (Actual360, ThirtyE360, ActualActual), Catch2 unit tests

Week 3: CDS Pricer

- Day 1-2: SurvivalCurve — piecewise-flat hazard rate bootstrapping from synthetic CDS spreads

- Day 3-4: CdsPricer — risky PV of protection + premium legs, par spread, MTM

- Day 5: Catch2 tests vs QuantLib known values

Week 4: Bond Analytics

- Day 1-2: BondAnalytics — clean/dirty price, accrued interest, YTM (Newton-Raphson)

- Day 3-4: DV01, CR01, OAS, Z-spread, CS01 (1bp bump), spread convexity

- Day 5: Catch2 tests, sensitivity validation

Week 5: pybind11 + validation

- Day 1-3: pybind11 module — CdsPricer, BondAnalytics, SurvivalCurve, DiscountCurve; numpy batch

- Day 4: pytest bindings, performance benchmark (10K CDS < 1s)

- Day 5: Validation notebook — C++ vs QuantLib comparison charts

## Scope

- CDS Pricer: bootstrap hazard rates, survival curve, risky PV, par spread, MTM

- Bond Analytics: clean/dirty, accrued, YTM (Newton), DV01, CR01, OAS, Z-spread

- Sensitivities: CS01 (1bp bump), CR01, spread convexity

- Curves: discount (tsy bootstrap), survival (hazard bootstrap), interpolation templates

- C++: template policies (day-count, interpolation), RAII, shared_ptr, move semantics, const

- pybind11: full class exposure, numpy batch

- Catch2 (C++) + pytest (Python)

## Deliverables

- cpp/include/credit/ — cds_pricer.h, bond_analytics.h, credit_curves.h, day_count.h

- cpp/src/credit/, cpp/tests/credit/

- cpp/bindings/credit_module.cpp

- CMakeLists.txt (library + tests + pybind11)

- notebooks/02_credit_pricing_validation.ipynb

## Success criteria

- CDS par spread within 0.5 bps of QuantLib (5Y)

- Bond YTM within 1 bps; DV01/CR01 within 1% relative

- 10K CDS pricings < 1 second via Python binding

- Compiles -Wall -Wextra -Werror, zero warnings; AddressSanitizer clean

## C++ design patterns (interview-relevant)

- Template policy: DayCount<Actual360> vs DayCount<ThirtyE360> at compile time

- RAII: curve objects own their data, no manual delete

- shared_ptr: SurvivalCurve shared between CdsPricer and BondAnalytics

- Move semantics: efficient curve construction without copies

- std::optional for missing market data

- const correctness throughout

## How it connects to the thesis

- The C++ pricer provides DV01/CR01 for Sprint 3's RV hedge ratios

- Duration-matched hedge ratios are what isolate the HY/IG spread dislocation from rates noise

- Without the pricer, hedge ratios are just OLS — with it, they're risk-factor matched

### /quant-prd — Sprint 2

Copy into Claude to generate PRD and TASKS:

/quant-prd SPRINT 2 — C++ Credit Pricing Engine. Weeks 2-5. Data from Sprint 1 (credit_market_data.parquet) available. THESIS CONNECTION: Provides DV01/CR01 for Sprint 3's RV hedge ratios. Without precise duration matching, the HY/IG dislocation can't be isolated from rates noise. Focus: - CDS: bootstrap hazard, survival, risky PV, par spread, MTM - Bonds: clean/dirty, accrued, YTM (Newton), DV01, CR01, OAS, Z-spread - Sensitivities: CS01, CR01, spread convexity - Curves: discount (tsy), survival (hazard) - C++: templates (day-count, interp), RAII, shared_ptr, move, std::optional, const - pybind11 + numpy batch - Catch2 + pytest Requirements: - ISDA standard CDS model - Exact formulas - CMakeLists.txt (library + tests + pybind11) - Max 10 atomic tasks Success: CDS 0.5 bps, YTM 1 bps, DV01 1%, 10K/s, clean compile Output: - sprints/v2/PRD.md - sprints/v2/TASKS.md

### /quant-dev — Sprint 2

Run iteratively on highest-priority task:

/quant-dev Sprint 2 — C++ Credit Pricing. Highest priority from sprints/v2/TASKS.md. 1. Implement C++ class (RAII, const, no raw new/delete) 2. Catch2 vs QuantLib (0.5 bps CDS, 1 bps YTM, 1% DV01) 3. AddressSanitizer, -Wall -Wextra -Werror 4. pybind11: pytest + benchmark 10K CDS < 1s 5. Log in notebooks/02_credit_pricing_validation.ipynb Output: - Code summary (files, classes, design decisions) - Precision metrics vs QuantLib - Performance benchmarks - Issues or blockers

# Sprint 3 — Relative Value Signals

Timeline: Weeks 6–7

## Objective

Build three RV signal families using C++ pricer for DV01-matched hedge ratios. Test each signal within every regime. The core thesis test: does RV1 (HY/IG compression) mean-revert faster when equity moved first? This sprint produces the regime-conditioned signal quality table that Sprint 5 builds on.

## Week-by-week plan

Week 6: RV1 (HY/IG) + hedge ratio infrastructure

- Day 1-2: Hedge ratio estimators: rolling OLS (60d, 120d), Kalman filter, DV01-based (C++ pricer)

- Day 3-4: RV1 — HY/IG compression signal. Cointegration test (Engle-Granger, Johansen), OU half-life

- Day 5: THESIS TEST: RV1 signal quality WITHIN each equity_credit_lag regime. Does 'equity_first' predict faster reversion?

Week 7: RV2 + RV3 + regime analysis

- Day 1-2: RV2 — Credit vs Rates (CR01/DV01 hedge from C++). RV3 — Cross-term-structure

- Day 3: Populate all RV columns in features.parquet

- Day 4: Per-regime signal quality for ALL 3 signals: half-life, z magnitude, frequency by vol_regime, equity_regime, equity_credit_lag

- Day 5: Validation notebook — cointegration, hedge stability, thesis test table, hedge ratio comparison (OLS vs Kalman vs DV01)

## Scope

- RV1: HY vs IG compression (OLS + Kalman + DV01 hedge). Signal = z(residual)

- RV2: Credit vs Rates (CR01/DV01 from C++). Signal = spread/duration vs history

- RV3: Cross-term-structure (C++ duration). Signal = slope z-score

- Hedge ratio: rolling OLS, Kalman, DV01-based (C++ pricer)

- Cointegration, half-life (OU fit), hedge ratio stability

- THESIS TEST: per-regime signal quality table

- Populate RV columns in features.parquet

## Deliverables

- signals/rv_construction.py, signals/hedge_ratio.py

- data/processed/features.parquet (RV columns populated)

- data/results/regime_signal_quality.parquet (per-regime half-life, z mag, frequency)

- notebooks/03_rv_validation.ipynb (includes thesis test)

## Success criteria

- ≥ 2 of 3 pairs cointegrated at 5%

- Hedge ratio std < 0.15 (60d OLS)

- Half-life < 30 days for ≥ 1 signal

- DV01-based vs OLS hedge within 10% in stable periods

- THESIS: RV1 half-life measurably shorter (>20%) in 'equity_first' vs 'neither'

## Why the thesis test matters here

- If RV1 works equally in all regimes, equity-credit lag adds nothing — it's a generic mean-reversion trade

- If it works BETTER when equity moved first, the thesis has economic substance: liquidity-driven lag creates exploitable dislocations

- Even if rejected, documenting it shows research discipline

- This per-regime table becomes the INPUT for Sprint 5's A/B strategy comparison

### /quant-prd — Sprint 3

Copy into Claude to generate PRD and TASKS:

/quant-prd SPRINT 3 — Relative Value Signals. Weeks 6-7. C++ pricer (Sprint 2) + regime labels (Sprint 1) available. THESIS: "Equity markets incorporate risk faster than credit due to liquidity and trading frequency. This creates predictable lag-driven dislocations in HY vs IG spreads." TEST: Does RV1 half-life shorten when equity_credit_lag = equity_first? 3 RV families: 1. HY vs IG: OLS + Kalman + DV01 (C++) hedge. z(residual) 2. Credit vs Rates: CR01/DV01 (C++) hedge. spread/duration 3. Cross-term: C++ duration. slope z For EACH signal, compute per-regime quality: - half-life by regime (vol_regime, equity_regime, equity_credit_lag) - z-score magnitude by regime - signal frequency by regime - Store: data/results/regime_signal_quality.parquet THESIS: for RV1, test half-life in equity_first vs neither (>20% shorter = confirmed). This table feeds Sprint 5 A/B comparison. Also: cointegration, hedge stability, OLS vs Kalman vs DV01. Max 10 tasks. Output: - sprints/v3/PRD.md - sprints/v3/TASKS.md

### /quant-dev — Sprint 3

Run iteratively on highest-priority task:

/quant-dev Sprint 3 — RV Signals. Highest priority from sprints/v3/TASKS.md. 1. Implement RV signal or hedge ratio estimator 2. Cointegration, hedge stability, OU half-life 3. Compare OLS vs Kalman vs DV01 hedge ratios 4. Verify C++ pricer integration (DV01/CR01) 5. THESIS TEST: per-regime signal quality table 6. Populate features.parquet, check schema 7. Log in notebooks/03_rv_validation.ipynb Output: - Validation metrics (cointegration, hedge std, half-life) - REGIME SIGNAL QUALITY TABLE - Thesis test result (confirmed / rejected / inconclusive) - Observations - Issues or blockers

# Sprint 4 — Signal Visualizer + Today View

Timeline: Weeks 8–9

## Objective

Read-only Streamlit dashboard with three views: (1) Historical signals with regime background shading, (2) RV view with hedge ratio, (3) TODAY VIEW showing current z-scores, regime, signal state, suggested position, and thesis-driven conviction. No PnL — visual QA gate.

## Week-by-week plan

Week 8: Historical views + controls

- Day 1-2: Sidebar: date range, signal family (directional/RV), spread/pair selector, threshold sliders, regime shading selector

- Day 3: Directional view: 3 synced panels (price + spread + z-score) with markers, REGIME BACKGROUND SHADING

- Day 4: RV view: both legs + hedge ratio + residual + markers + C++ duration metrics

- Day 5: Threshold live update (< 500ms)

Week 9: Today View + validation

- Day 1-2: TODAY VIEW (horizontal card strip, always visible):

- • Card per signal: name, current z-score (large, color-coded), direction arrow, regime badge, conviction badge, suggested position

- • Conviction: HIGH = equity_first + |z|>2, MED = |z|>2 + other regime, LOW = otherwise

- • Thesis highlight: when equity_credit_lag = equity_first, card border glows green

- Day 3: Summary stats, hover tooltips, cross-chart sync

- Day 4-5: Visual QA — inspect random markers, verify regime shading, document thresholds

## Scope

- HISTORICAL: price + spread + z-score (3 panels), markers, REGIME BACKGROUND SHADING

- RV: both legs + hedge ratio + residual + markers + C++ duration

- TODAY VIEW: current z-scores, regime badges, signal state, suggested position, thesis conviction

- Controls: threshold sliders (live), date range, family selector, regime shading selector

- Markers: green ▲ long, red ▼ short, gray ● exit, black ✕ stop

## Deliverables

- dashboard/visualizer.py

- dashboard/components/{signal_chart, rv_chart, hedge_ratio_chart, today_view, regime_overlay, controls}.py

- notebooks/04_threshold_tuning.ipynb

## Success criteria

- Loads < 2s, slider < 500ms

- All markers synced across panels

- Regime shading matches features.parquet labels

- Today View: correct z-scores, regime, conviction for latest date

- No markers on data gaps

## Today View card design

- Horizontal strip at top — always visible regardless of tab

- Per-signal card: name | z-score (large) | arrow | regime badge | conviction | position text

- Z color: green (|z|<0.5), yellow (0.5-2.0), red (>2.0)

- Conviction: HIGH/MED/LOW badge. HIGH = equity_first AND |z|>2

- Position text: 'RV1: Long HYG / Short LQD' or 'FLAT'

- When thesis regime active (equity_first), card border highlights green

### /quant-prd — Sprint 4

Copy into Claude to generate PRD and TASKS:

/quant-prd SPRINT 4 — Signal Visualizer + Today View. Weeks 8-9. features.parquet has directional + RV + regimes. THESIS IN DASHBOARD: Today View conviction is HIGH when equity_credit_lag = equity_first AND ¦z¦ > 2. Historical charts use REGIME BACKGROUND SHADING (colored by vol_regime or equity_credit_lag, user-selectable). THREE VIEWS: 1. Historical Directional: 3 synced panels + markers + regime shading 2. Historical RV: legs + hedge ratio + residual + markers + duration 3. TODAY VIEW (horizontal cards, always visible): Per signal: name ¦ z-score (green/yellow/red) ¦ arrow ¦ regime badge ¦ conviction (HIGH/MED/LOW) ¦ position text HIGH = equity_first + ¦z¦>2. Card border green when thesis active. Controls: date range, family, spread/pair, threshold sliders (<500ms), regime shading selector. Max 10 tasks. No PnL. Output: - sprints/v4/PRD.md - sprints/v4/TASKS.md

### /quant-dev — Sprint 4

Run iteratively on highest-priority task:

/quant-dev Sprint 4 — Visualizer + Today View. Highest priority from sprints/v4/TASKS.md. 1. Implement Streamlit component 2. Validate: load <2s, slider <500ms, markers synced, regime matches 3. Today View: verify z-scores vs raw data, conviction logic correct 4. Visual QA: random markers, regime shading, density by regime 5. Log in notebooks/04_threshold_tuning.ipynb. Do NOT compute PnL. Output: - Code, load metrics, visual observations, thresholds

# Sprint 5 — Backtest + Thesis Test + Portfolio

Timeline: Weeks 10–12

## Objective

The capstone sprint. Five core deliverables: (1) BASELINE vs THESIS comparison — Strategy A (RV1 no filter) vs Strategy B (RV1 regime-filtered), showing incremental Sharpe from the thesis. (2) FAILURE SLIDE — worst 5 trades with regime context and post-mortem. (3) BENCHMARK comparison vs buy-hold and random. (4) PORTFOLIO LAYER — equal-weight and vol-scaled combination of RV1+RV2+RV3. (5) REGIME BREAKDOWN of everything.

## Week-by-week plan

Week 10: Engine core + A/B strategies

- Day 1-2: Event-driven engine — pluggable signal + sizing modules

- Day 3: Strategy A: RV1 (no regime filter) — enter on z-score thresholds alone, all regimes

- Day 4: Strategy B: RV1 (regime-filtered) — ONLY enter when equity_credit_lag = equity_first. Same thresholds, same sizing.

- Day 5: A/B comparison table: Sharpe, Sortino, max DD, hit rate, #trades, avg hold. Compute INCREMENTAL SHARPE = B minus A.

Week 11: RV2/RV3 + pairs + portfolio + benchmarks

- Day 1: RV2 + RV3 directional strategies (same engine, different signals)

- Day 2: Pairs execution: simultaneous legs, DV01-neutral (C++), hedge rebalance (15% drift)

- Day 3: PORTFOLIO LAYER: combine RV1+RV2+RV3 with (a) equal weight, (b) inverse-vol weighting. Track as separate strategies.

- Day 4: RV PnL decomposition: alpha + hedge drift + rebalance. Simplified ETF attribution: credit + rates + carry.

- Day 5: BENCHMARKS: all strategies vs buy-hold HYG + random baseline 95th pctl. Excess Sharpe per strategy.

Week 12: Failure slide + regime breakdown + tearsheet

- Day 1: FAILURE SLIDE — for EACH strategy, identify worst 5 trades by PnL. For each: entry date, exit date, PnL (bps), regime at entry, z-score at entry, hedge ratio at entry, what happened (did regime flip? did correlation break? did hedge ratio blow out?). Store in data/results/failure_analysis.parquet

- Day 2: REGIME PERFORMANCE TABLE: Sharpe/Sortino/maxDD/hit_rate per regime per strategy (including portfolio strategies). Rows = [full, high_vol, low_vol, equity_up, equity_down, equity_first, credit_first, neither]

- Day 3: THESIS VALIDATION: Strategy B Sharpe vs A Sharpe with bootstrap CI (1000 resamples). Also: portfolio Sharpe vs best individual.

- Day 4: Trade-to-marker reconciliation + shift audit (no look-ahead)

- Day 5: TEARSHEET NOTEBOOK — the key deliverable: A/B chart, benchmark overlay, regime table, failure slide, portfolio comparison, thesis CI

## Scope

- BASELINE vs THESIS (A/B comparison):

- - Strategy A: RV1 with NO regime filter (all regimes, z-score entry only)

- - Strategy B: RV1 with regime filter (ONLY enter when equity_credit_lag = equity_first)

- - Incremental Sharpe = B minus A — this measures whether the thesis adds value

- RV2 + RV3 individual strategies (same engine, different signals)

- PAIRS EXECUTION: simultaneous legs, DV01-neutral (C++), hedge rebalance

- PORTFOLIO LAYER: RV1+RV2+RV3 combined via (a) equal-weight, (b) inverse-vol. Tracked separately.

- SIMPLIFIED PnL ATTRIBUTION: credit + rates + carry. RV: alpha + hedge drift + rebalance.

- BENCHMARKS: every strategy vs buy-hold HYG + random baseline (95th pctl). Excess Sharpe.

- FAILURE SLIDE: worst 5 trades per strategy — date, PnL, regime, z-score, hedge ratio, post-mortem

- REGIME BREAKDOWN: Sharpe/Sortino/maxDD/hit per regime per strategy

- THESIS VALIDATION: bootstrap CI for Strategy B vs A Sharpe difference

- Trade-to-marker reconciliation, shift audit, walk-forward IS/OOS

## Deliverables

- backtest/engine.py, sizing.py, pairs_execution.py, portfolio.py

- data/results/{strategy}_trades.parquet, _equity.parquet (per strategy including A, B, portfolio_ew, portfolio_ivol)

- data/results/rv_pnl_attribution.parquet

- data/results/benchmark_comparison.parquet

- data/results/regime_performance.parquet

- data/results/failure_analysis.parquet (worst 5 per strategy)

- data/results/ab_thesis_test.parquet (A vs B metrics + bootstrap CI)

- notebooks/05_backtest_tearsheet.ipynb — THE KEY DELIVERABLE

## Success criteria

- OOS Sharpe > 0.8 before costs on at least one strategy

- At least one strategy beats random baseline 95th percentile

- Strategy B Sharpe > Strategy A Sharpe (thesis adds value)

- Portfolio Sharpe > best individual signal Sharpe (diversification works)

- RV alpha > hedge drift for at least one pair

- Zero look-ahead (shift audit), trade-to-marker 100%

- Failure slide: all 5 worst trades have documented regime + post-mortem

- THESIS: bootstrap CI for (B-A) Sharpe difference does not include zero

## Baseline vs Thesis (A/B) — the heart of the tearsheet

- Strategy A is the CONTROL. It proves the raw signal works (or doesn't).

- Strategy B is the TREATMENT. Same signal, same sizing, same thresholds — only difference is the regime gate.

- Incremental Sharpe = B - A. If positive: your thesis adds value above the base signal. If zero: the regime filter doesn't help. If negative: the filter is destroying edge by missing good trades outside the thesis regime.

- This is how a PM evaluates your work: 'Show me the base signal first. Now show me what your thesis adds on top.'

- Chart: two equity curves side by side, with the DIFFERENCE highlighted. Annotate periods where B outperforms A.

## Failure slide — what it must contain per trade

- Entry date, exit date, holding period (days)

- PnL (bps and absolute)

- Z-score at entry, z-score at exit

- Regime at entry (all 4 regime types)

- Hedge ratio at entry, hedge ratio at exit (if RV)

- POST-MORTEM: one sentence explaining what went wrong. Examples:

- • 'Regime flipped from equity_first to credit_first mid-trade — thesis assumption violated'

- • 'Hedge ratio drifted 25% (above 15% rebalance threshold) before rebalance triggered'

- • 'Entered at z=2.1 (barely above threshold) during low-vol regime — signal was noise'

- • 'Liquidity event: HYG gapped 2% intraday, stop triggered at loss'

- This is the most interview-ready artifact in the entire project.

## Portfolio layer design

- Two versions: (a) equal-weight: 1/3 allocation to each RV signal, (b) inverse-vol: weight by 1/realized_vol, rescaled to target 10% ann vol

- Rebalance monthly (simple) or when weights drift > 5% (adaptive)

- Portfolio PnL = weighted sum of individual strategy PnL. Attribution: which signal contributed most?

- This demonstrates you can think in portfolio terms, not just single-signal terms

## Thesis evaluation framework

- CONFIRMED: B > A (CI excludes zero), excess Sharpe vs random > 0, failure slide shows thesis-predicted regime transitions as primary loss driver. Story: 'Equity-credit lag creates exploitable dislocations. I proved it with a controlled A/B test.'

- PARTIALLY CONFIRMED: B > A but CI includes zero, or portfolio helps but individual signal marginal. Story: 'The lag is an indicator, not a gate. Combining it with other signals via the portfolio layer recovers the edge.'

- REJECTED: B ≤ A, or neither beats random. Story: 'I tested a structural hypothesis rigorously, built the full infrastructure to do it, and the data says the effect is too small to trade. The failure analysis shows why.'

- All three are strong interview answers if you can walk through the evidence.

## Tier 1 completion — what you can demo

- Open the dashboard: show Today View with current z-scores and conviction

- Switch to historical view: show RV1 markers on the spread chart with regime shading

- Open the tearsheet notebook: show A/B equity curves, failure slide, regime table, benchmark comparison

- Walk through C++ pricer: show pybind11 call, explain template design

- The story: 'Equity markets price risk faster than credit. I built a system that detects the lag, tested it with honest benchmarks and regime decomposition, and here's what I found.'

### /quant-prd — Sprint 5

Copy into Claude to generate PRD and TASKS:

/quant-prd SPRINT 5 — Backtest + Thesis Test + Portfolio. Weeks 10-12. FINAL SPRINT of Tier 1. CORE THESIS: "Equity markets incorporate risk faster than credit due to liquidity and trading frequency. This creates predictable lag-driven dislocations in HY vs IG spreads." FIVE CORE DELIVERABLES: 1. BASELINE vs THESIS (A/B COMPARISON): - Strategy A: RV1 with NO regime filter (control) - Strategy B: RV1 filtered to equity_credit_lag = equity_first - Same thresholds, same sizing, same engine - Incremental Sharpe = B - A - Bootstrap CI (1000 resamples) for the difference - Chart: side-by-side equity curves with difference highlighted 2. FAILURE SLIDE: - For each strategy: worst 5 trades by PnL - Per trade: entry/exit date, PnL (bps), z-score at entry/exit, regime at entry (all 4 types), hedge ratio at entry/exit - POST-MORTEM: one sentence per trade explaining what went wrong - Store: data/results/failure_analysis.parquet 3. BENCHMARKS: - Every strategy vs buy-hold HYG + random baseline 95th pctl - Excess Sharpe = strategy - random 95th - Chart: equity curves overlaid with benchmarks 4. PORTFOLIO LAYER: - Combine RV1 + RV2 + RV3: (a) equal-weight (1/3 each) (b) inverse-vol weighted (target 10% ann vol) - Track as separate strategies - Portfolio Sharpe should exceed best individual (diversification) - Attribution: which signal contributed most? 5. REGIME BREAKDOWN: - For EACH strategy (A, B, RV2, RV3, portfolio_ew, portfolio_ivol): compute Sharpe/Sortino/maxDD/hit_rate per regime - Rows = [full, high_vol, low_vol, equity_up, equity_down, equity_first, credit_first, neither] - Store: data/results/regime_performance.parquet ENGINE: - Event-driven, pluggable signal + sizing - Directional: single-leg, Sprint 4 thresholds (no re-tune) - RV/Pairs: simultaneous legs, DV01-neutral (C++), hedge rebalance at 15% drift - Sizing: fixed notional, vol-target (10% ann), Kelly-capped - PnL: credit + rates + carry (simplified). RV: alpha + hedge drift + rebalance. ALSO: trade-to-marker reconciliation, shift audit, walk-forward IS/OOS Requirements: - A/B comparison is MANDATORY - Failure slide is MANDATORY (5 worst trades with post-mortem) - Portfolio layer is MANDATORY (equal-weight + inverse-vol) - All charts include benchmark overlay - All metrics reported per-regime - Max 10 atomic tasks (group related items) Success criteria: - OOS Sharpe > 0.8 (any strategy) - At least one beats random 95th pctl - Strategy B > Strategy A (thesis adds value) - Portfolio > best individual (diversification) - RV alpha > hedge drift for at least one pair - Zero look-ahead, trade-to-marker 100% - Failure slide: 5 worst trades with post-mortems - Bootstrap CI for (B-A) excludes zero Output: - sprints/v5/PRD.md - sprints/v5/TASKS.md

### /quant-dev — Sprint 5

Run iteratively on highest-priority task:

/quant-dev Sprint 5 — Backtest + Thesis Test + Portfolio. Highest priority from sprints/v5/TASKS.md. 1. Implement with lag >=1 bar, strict typing 2. A/B COMPARISON: - Strategy A: RV1, all regimes - Strategy B: RV1, equity_first only - Compute incremental Sharpe, bootstrap CI (1000) - Chart: overlaid equity curves + difference 3. FAILURE SLIDE: - Worst 5 trades per strategy - Entry/exit date, PnL, z at entry/exit, regime, hedge ratio - One-sentence post-mortem per trade - Persist: failure_analysis.parquet 4. BENCHMARKS: - Buy-hold HYG + random 95th pctl - Excess Sharpe per strategy 5. PORTFOLIO: - RV1+RV2+RV3: equal-weight + inverse-vol - Track as strategies, compare to best individual 6. REGIME TABLE: - All strategies x all regimes - Sharpe/Sortino/maxDD/hit_rate 7. Validate: shift audit, trade-to-marker, walk-forward 8. TEARSHEET NOTEBOOK (05_backtest_tearsheet.ipynb): - A/B chart with difference highlighted - Benchmark overlay - Failure slide (formatted table) - Regime performance heatmap - Portfolio vs individual comparison - Thesis CI result Output: - Code summary - A/B incremental Sharpe + CI - Benchmark excess Sharpe table - Regime performance table - Portfolio comparison - Failure slide (top 5 per strategy) - Thesis verdict (confirmed/partial/rejected) - Issues or blockers

# Appendix

## Repository structure (after Tier 1)

credit-trading-lab/ ├── cpp/ │ ├── include/credit/ ← Sprint 2 │ ├── src/credit/ │ ├── tests/credit/ ← Catch2 │ └── bindings/ ← pybind11 ├── data/ │ ├── raw/ ← ETF + credit_market_data │ ├── processed/ ← features.parquet (signals + flags + regimes) │ ├── benchmarks/ ← random_baseline.parquet │ └── results/ ← trades, equity, attribution, regime_performance, │ benchmark_comparison, failure_analysis, ab_thesis ├── signals/ ← rv_construction.py, hedge_ratio.py ├── backtest/ ← engine.py, sizing.py, pairs_execution.py, portfolio.py ├── dashboard/ │ ├── visualizer.py ← Sprint 4 │ └── components/ ← signal_chart, rv_chart, today_view, regime_overlay, controls ├── notebooks/ │ ├── 01_signal_validation.ipynb │ ├── 02_credit_pricing_validation.ipynb │ ├── 03_rv_validation.ipynb ← thesis test table │ ├── 04_threshold_tuning.ipynb │ └── 05_backtest_tearsheet.ipynb ← A/B, failure, regime, portfolio ├── sprints/v1..v5/ ├── CMakeLists.txt └── tests/

## Engineering discipline

- C++: -Wall -Wextra -Werror; AddressSanitizer; Catch2

- Python: pytest > 70%, type hints, mypy, black + ruff

- No look-ahead: lag ≥ 1 bar, shift audit every sprint

- Dashboard: parquet-only, never recomputes

- Trade-to-marker reconciliation in Sprint 5

- Every chart includes benchmark overlay

- Every metric reported per-regime

- Failure slide: 5 worst trades with post-mortem per strategy

## Thesis evaluation

- CONFIRMED: B > A (CI excludes zero), excess Sharpe vs random > 0, portfolio diversifies. Story: 'Equity-credit lag creates exploitable dislocations. I proved it with A/B testing, honest benchmarks, and a failure analysis.'

- PARTIAL: B > A but CI includes zero. Portfolio helps. Story: 'The lag is an indicator, not a gate. The portfolio layer recovers the edge. Here's the failure analysis showing why the filter alone isn't enough.'

- REJECTED: B ≤ A. Story: 'I tested a structural hypothesis rigorously, built production infrastructure, and the data says no. The failure slide shows why. The system and methodology are sound.'

All three outcomes are strong interview answers. What matters is: thesis stated clearly, tested with A/B control, benchmarked honestly, failures documented. That's how senior quants work.

Start now. Paste the Sprint 1 /quant-prd prompt into Claude. Remember: Sprint 1 is an INCREMENTAL UPDATE — do not rebuild what already exists. Add flags, regimes, benchmarks, and credit data. Then move to Sprint 2 and build the C++ pricer.