Credit Trading Lab

Tier 2 Build Plan — Path to Paper Trading

Credit-focused · Reuses Tier 1 infrastructure · Paper trading as Sprint v8

## Tier 1 is complete

Tier 1 result: equity-credit-lag thesis REJECTED at the trading level (Strategy B ΔSharpe = −0.41, CI excludes zero). Strategy A — unfiltered RV1 with OLS hedge, no regime gate — is the actual deliverable: net Sharpe 0.59, 81% hit rate after costs, ~94 trades over 2007–2026. The pre-registered rejection of B is itself a successful sprint outcome. Tier 2 takes Strategy A live.

| Sprint | Built | Reuse in Tier 2 |
| --- | --- | --- |
| v1 | Data pipeline, features.parquet (50 cols), FRED credit data, random baseline | v6 extends features.parquet; v8 daily-refreshes it |
| v2 | C++ credit pricer: CDS, bond analytics, DV01/CR01/OAS, pybind11 | v7 uses for scenario repricing; v8 for live DV01 |
| v3 | RV signals: rv_hy_ig + 2 others, regime labels, hedge ratios | v6 attributes their P&L; v8 trades them live |
| v4 | Streamlit dashboard + Today View + regime shading | v8 extends with paper-trading tab + judgment panel |
| v5 | Backtest engine, A/B test, costs, regime table, failure analysis | v7 wraps engine for scenarios; v8 calls it in replay mode |

## Tier 2 sequence

Five sprints, totaling 11–15 weeks plus a 60-day live paper-trading window. Paper trading (Sprint v8) is the goal. Sprints v6 and v7 are the minimum prerequisites — you cannot paper-trade what you cannot explain (v6) or stress (v7). Sprints v9 and v10 are post-paper refinements.

| Sprint | Title | Weeks | Path to paper |
| --- | --- | --- | --- |
| v6 | Credit Factors & Crowding | 3 | prerequisite — explain Strategy A's P&L |
| v7 | Credit Scenario Risk | 2 | prerequisite — know the downside |
| v8 ⭐ | Paper Trading & Judgment Layer | 4 build + 60d paper | THE GOAL |
| v9 | Execution & Microstructure | 2 | refinement (post-paper) |
| v10 | Credit ML/LLM Edge | open | refinement (post-paper) |

## 12-phase status (credit-focused)

Phases 3 (C++ rates) and 4 (C++ correlation/ABS) are deferred — they do not contribute to HY/IG ETF trading, which is the actual problem. They become relevant only if the lab expands to rates RV (Phase 3) or structured credit / CDO work (Phase 4). Tier 3, not now.

| Phase | Title | Status |
| --- | --- | --- |
| 1 | Data & Signal Foundation | ✓ v1 |
| 2 | C++ Pricing Engine — Credit | ✓ v2 |
| 3 | C++ Pricing Engine — Rates | DEFERRED (not credit-relevant for HY/IG) |
| 4 | C++ Pricing Engine — Correlation & ABS | DEFERRED (Tier 3 — needed only for tranche/CDO) |
| 5 | Relative Value Signal Construction | ✓ v3 |
| 6 | Signal Visualizer Dashboard | ✓ v4 (extended in v8) |
| 7 | Backtesting Engine | ✓ v5 |
| 8 | Regime, Factors & Crowding | → v6 (this plan) |
| 9 | Execution Algorithms & Microstructure | → v9 (this plan) |
| 10 | Scenario Risk System | → v7 (this plan) |
| 11 | Paper Trading & Judgment Layer | → v8 ⭐ (this plan) |
| 12 | Advanced Edge: Macro, ML & LLM | → v10 (this plan) |

## Why this ordering

- v6 before v8 because: you cannot defend a strategy in interview if you cannot explain its P&L. Factor attribution turns 'Strategy A worked' into 'Strategy A is 40% carry, 25% liquidity, 15% momentum, 20% residual alpha.'

- v7 before v8 because: paper trading needs pre-registered kill thresholds. Without scenario VaR, you have no defensible halt criterion when live drawdown gets ugly.

- v9 after v8 because: realistic execution cost matters only once you're running live. Until then, close-fill cost is a fine approximation.

- v10 after v8 because: experimental signals (EDGAR scraping, FOMC LLM) should plug into a stable factor library and a stable proposer. Adding them earlier risks confusing operational issues with signal issues.

## Reuse over rebuild

Every sprint below explicitly identifies what it reuses from Tier 1. The backtest engine, the C++ pricer, the position state machine, the dashboard, the cost model, the regime labels — all unchanged. New code is plumbing (refresh job, judgment layer, scenario wrapper, factor library), not core systems. This is the difference between 12 weeks and 12 months.

## The shape of the interview demo at end of Tier 2

- Tearsheet (v5): A/B test, failure slide, benchmarks, regime breakdown — already in the repo

- Factor attribution (v6): which credit factors does Strategy A load on, what's left as alpha

- Scenario risk (v7): how the strategy behaves in 2008/2020/hypothetical shocks; pre-registered kill thresholds

- Live paper trading dashboard (v8): 60+ days of live P&L vs shadow P&L, veto log with reasons, audit trail — the interview centerpiece

- Honest cost number (v9): execution shortfall under realistic slicing vs close-fill

- Optional advanced signals (v10): covenant stress, FOMC LLM tilt, quality dispersion sizing

# Sprint v6 — Credit Factors & Crowding

Phase 8 · Timeline: 3 weeks

## Objective

Sprint v5 rejected the equity-credit-lag thesis as a regime gate but confirmed Strategy A (unfiltered RV1, net Sharpe 0.59, 81% hit rate after costs) is real. The next question is the one a PM will ask: what DRIVES Strategy A's P&L? Build a credit factor library (carry, value, momentum, quality dispersion, liquidity), add positioning indicators from NY Fed primary dealer inventory + ETF flows, and decompose Strategy A's daily P&L into factor betas plus residual alpha. The output is the explanation behind the number.

## Reuses from Tier 1

- data/processed/features.parquet (50 cols from v1, RV residuals from v3)

- data/raw/credit_market_data.parquet (FRED OAS + treasury curve from v1)

- backtest.ab_test.build_strategy (v5) — to regenerate Strategy A's daily P&L

- C++ credit pricer (v2) for DV01 — used in liquidity-adjusted weighting

## Week-by-week plan

Week 1: Credit factor library

- Day 1: carry = HY OAS minus 5y treasury yield (in credit_market_data.parquet). Z-score over trailing 5y. Daily series.

- Day 2: value = HY OAS minus its trailing 5-year median, z-scored. Captures ‘cheap vs history’.

- Day 3: momentum = HYG 12-month-minus-1-month total return. Classic factor.

- Day 4: quality_dispersion = (CCC OAS − BB OAS), 3-month change. Add new FRED series BAMLH0A1HYBB, BAMLH0A2HYB, BAMLH0A3HYC.

- Day 5: liquidity = z-score of HYG (high−low)/close + z-score of log(volume), averaged. Captures execution friction.

Week 2: Positioning + flows

- Day 1-2: NY Fed primary dealer positions — weekly H.4.1 release, scrape table-2 corporate bond positions, persist data/raw/dealer_inventory.parquet, forward-fill to daily.

- Day 3: ETF flow proxy — HYG and LQD shares outstanding from yfinance; daily creation/redemption = Δ(shares × NAV).

- Day 4: crowding_score = z-score of (dealer inventory level + 60d-rolling-sum ETF AUM growth), 6m window.

- Day 5: Validation — does crowding_score spike (z > 1.5) within 30 days of 2008-09-15, 2020-02-24, 2022-06-13?

Week 3: Strategy A decomposition + attribution

- Day 1: Build factor return series — for each factor, the daily P&L of a unit-vol portfolio that bets on that factor.

- Day 2: Regress Strategy A's daily net P&L on the 5 factor returns + crowding score. Report β, t-stat, R².

- Day 3: Rolling 252-day regression. Plot factor β over time. Identify regime shifts in factor loadings.

- Day 4: Residual alpha analysis — after factors, what's left? Sharpe of residual, t-stat of mean.

- Day 5: Walkthrough notebook (06_factor_attribution.ipynb): factor return plots, decomposition table, rolling-β chart.

## Scope (new code)

- 5 credit factors: carry, value, momentum, quality_dispersion, liquidity

- Positioning: NY Fed weekly dealer inventory + daily HYG/LQD ETF flow proxies; combined crowding_score

- Quality dispersion — the Prashant LinkedIn signal: separate BB/B/CCC OAS tracking and dispersion z

- Strategy A attribution: full-sample + rolling regression, residual alpha measurement

- ALL FREE DATA — no new vendors

## Deliverables

- signals/factors.py — 5 factor return computations

- signals/crowding.py — NY Fed loader, ETF flow proxy, crowding score

- data/raw/{dealer_inventory.parquet, credit_quality_oas.parquet}

- data/processed/factors.parquet (factor return series, daily)

- data/results/strategy_a_attribution.parquet (β, t-stat, R²)

- notebooks/06_factor_attribution.ipynb

- sprints/v6/{PRD.md, TASKS.md, WALKTHROUGH.md}

## Falsification criteria

- C32 — Factor library: ≥5 factors, all populated post-warmup, zero NaN, factor return std > 0 each

- C33 — Strategy A factor R² ∈ [0.30, 0.90]. Below = factors miss; above = no genuine alpha left.

- C34 — NY Fed dealer inventory loads with weekly history back to 2013, no missing weeks > 4

- C35 — Quality dispersion (CCC−BB OAS, 3m change) correlates |ρ| > 0.3 with VIX changes

- C36 — Strategy A residual α (after factors) has t-stat > 1.5 — meaningful alpha survives

- C37 — At least one factor β has |t-stat| > 2.0 — some real exposure

- C38 — Crowding score spikes (z > 1.5) within 30 days of 2008-09-15, 2020-02-24, 2022-06-13

## Why this comes before paper trading

- If you cannot explain your strategy's P&L, you cannot defend it when it stops working.

- Factor attribution turns 'Strategy A worked in backtest' into 'Strategy A's P&L is 40% carry, 25% liquidity, 15% momentum, 20% residual alpha.' That sentence is what gets the interview.

- When paper trading starts drifting in v8, the rolling-β chart tells you whether it's a factor regime change (expected) or alpha decay (real problem).

- Adds the Prashant-style quality dispersion signal to your existing system without restructuring — one more factor in the library.

### /quant-prd — Sprint v6

Paste into Claude to generate sprints/v6/PRD.md and TASKS.md:

/quant-prd SPRINT v6 — Credit Factors & Crowding (Phase 8). 3 weeks. Tier-1 backtest engine + features.parquet are DONE; this sprint EXPLAINS Strategy A's P&L rather than rebuilding anything. Background: - Sprint v5 result: equity-credit-lag thesis REJECTED at trading level (ΔS = −0.41). Strategy A (unfiltered RV1, OLS hedge, no regime gate) is the deliverable: net Sharpe 0.59, 81% hit rate after costs, ~94 trades over 2007–2026. - Open question: WHAT drives Strategy A's P&L? DELIVERABLE: credit factor library + positioning signals + a factor attribution of Strategy A. 5 FACTORS (signals/factors.py): 1. carry = HY OAS − 5y treasury yield, z-scored 5y window 2. value = HY OAS − trailing 5y median, z-scored 3. momentum = HYG 12m−1m total return 4. quality_disp = (CCC OAS − BB OAS), 3-month change (NEW FRED: BAMLH0A1HYBB, BAMLH0A2HYB, BAMLH0A3HYC) 5. liquidity = z(HYG range/close) + z(log volume), 60d window POSITIONING (signals/crowding.py): - NY Fed primary dealer positions (weekly H.4.1, public CSV) → data/raw/dealer_inventory.parquet - ETF flow proxy: HYG/LQD shares outstanding from yfinance - crowding_score = z(dealer inv + 60d ETF AUM growth), 6m window STRATEGY A ATTRIBUTION: - Regenerate Strategy A's daily net P&L via existing engine (backtest.ab_test.build_strategy, pair=rv_hy_ig, method=ols, gated=False, defaults from v5). - Regress on 5 factor returns + crowding. Report β, t-stat, R². - Rolling 252d regression — plot β over time, flag regime shifts. - Residual alpha: Sharpe + t-stat. Falsification (pre-register): - C32: 5+ factors, all populated post-warmup, zero NaN - C33: Strategy A factor R² ∈ [0.30, 0.90] - C34: dealer inventory weekly history ≥ 2013, no gap > 4 weeks - C35: ¦ρ(quality_disp, ΔVIX)¦ > 0.3 - C36: residual α t-stat > 1.5 - C37: ≥ 1 factor with ¦t-stat¦ > 2.0 - C38: crowding z > 1.5 within 30d of 2008-09-15, 2020-02-24, 2022-06-13 Max 10 atomic tasks. Output: - sprints/v6/PRD.md - sprints/v6/TASKS.md

### /quant-dev — Sprint v6

Run iteratively on the highest-priority unchecked task:

/quant-dev Sprint v6 — Credit Factors & Crowding. Highest priority from sprints/v6/TASKS.md. If FACTOR task: implement one factor in signals/factors.py, validate (no NaN post-warmup, std > 0, distribution sanity), unit test with a spot-check at a known date. If POSITIONING task: fetch NY Fed CSV or scrape, persist as parquet, validate weekly cadence and ≥ 2013 coverage. Forward-fill to daily. If ATTRIBUTION task: regenerate Strategy A daily P&L via backtest.ab_test.build_strategy (DO NOT rebuild the engine). Regress on factor returns. Print β, t-stat, R² table. Rolling regression plot saved to sprints/v6/plots/. Always: re-run tests/test_signals.py to confirm features.parquet schema still passes (zero regression on Tier 1 outputs). Log findings in sprints/v6/notes.md. Output: - Code summary - Validation metrics (NaN count, coverage, factor stats) - Regression table + R² (if attribution task) - Issues or blockers - Next task recommendation

# Sprint v7 — Credit Scenario Risk

Phase 10-lite · Timeline: 2 weeks

## Objective

Before going to paper, you have to know what you can lose. Build a credit-specific scenario library (2008-09, 2011, 2015 oil, 2018 Q4, 2020 COVID, 2022 rates shock + 4 hypotheticals) and a shock-application layer that feeds shocked spreads/curves into your EXISTING backtest engine. Output: per-scenario PnL distribution, 1d-VaR(95%), 1d-CVaR(95%), max drawdown, time to recover. No engine rebuild — just a thin wrapper that injects shocks.

## Reuses from Tier 1

- backtest.engine.run — UNCHANGED. Scenario layer produces shocked inputs and feeds them in.

- C++ credit pricer (v2) — reprices DV01 under shocked curves

- execution.position.run_state_machine (v5) — unchanged

- Sprint v6 factor returns — scenarios are calibrated to historical factor moves

## Week-by-week plan

Week 1: Scenario library + shock layer

- Day 1: Historical scenario definitions — 6 windows: 2008-09 to 2008-12; 2011-08 to 2011-10; 2015-12 to 2016-02; 2018-10 to 2018-12; 2020-02 to 2020-05; 2022-01 to 2022-10.

- Day 2: For each window, extract the (ΔHY OAS, Δtreasury, ΔVIX, Δliquidity) move vector. Persist data/results/historical_scenarios.parquet.

- Day 3: Hypothetical scenarios — (1) +200bp parallel HY OAS shock, (2) −100bp HY OAS rally, (3) +100bp treasury parallel + 50bp HY OAS, (4) VIX to 60 with 150bp HY OAS shock.

- Day 4: Shock-application layer in risk/scenarios.py: takes shock vector, perturbs the residual + hedge ratio series, returns shocked inputs for the engine.

- Day 5: Zero-shock identity test — apply zero shock, verify backtest output identical to v5 baseline (within $1 daily).

Week 2: Risk metrics + scenario report

- Day 1: Per-scenario VaR — run shocked engine, compute Strategy A's 1d-VaR(95%), 1d-CVaR(95%), max DD over scenario window.

- Day 2: VaR backtest — over the realized 2007–2026 sample, count days where loss exceeds 1d-VaR(95%). Should be ~5%.

- Day 3: Recovery analysis — for each historical scenario, how many days until cumulative P&L recovers?

- Day 4: Scenario report notebook (07_scenario_risk.ipynb) — table of (scenario, max DD, days to recover, VaR breaches), shock-magnitude monotonicity plot.

- Day 5: Risk thresholds — pre-register the paper-trading kill levels in sprints/v7/kill_thresholds.md.

## Scope (new code)

- 6 historical scenarios + 4 hypothetical scenarios = 10 minimum

- Shock layer: thin wrapper that perturbs residual+hedge inputs, NOT a new engine

- Risk metrics: 1d-VaR(95), 1d-CVaR(95), max DD, time-to-recover, VaR breach count

- Pre-registered paper-trading kill thresholds derived from scenarios

## Deliverables

- risk/scenarios.py — scenario definitions + shock_apply()

- risk/var.py — VaR/CVaR computation, backtest breach counter

- data/results/{historical_scenarios.parquet, scenario_pnl.parquet, var_backtest.parquet}

- notebooks/07_scenario_risk.ipynb

- sprints/v7/{PRD.md, TASKS.md, WALKTHROUGH.md, kill_thresholds.md}

## Falsification criteria

- C39 — Historical scenarios reproduce Strategy A's realized P&L over each window within 10%

- C40 — VaR(95) backtest — realized breach rate over 2007–2026 ∈ [3%, 7%]

- C41 — Hypothetical scenarios have monotone PnL response — 2× larger shock produces ≥1.5× larger loss

- C42 — Scenario library: ≥6 historical + ≥4 hypothetical, all populated

- C43 — Zero-shock identity test: scenario layer reproduces v5 backtest P&L within $1 daily

- C44 — Kill thresholds documented in sprints/v7/kill_thresholds.md, referenced by v8 PRD

## The bridge to paper trading

- Scenario risk is the precondition. The first PM question when you propose going live is 'what's the worst case?' — this sprint answers it with numbers.

- Kill thresholds are pre-registered: if live drawdown breaches 2× worst-scenario max DD, paper trading auto-halts. Protects the experiment from confirmation bias.

- Reuses the v5 backtest engine completely. Shock layer is ~150 lines on top of unchanged engine. No multi-week rebuild.

### /quant-prd — Sprint v7

Paste into Claude to generate sprints/v7/PRD.md and TASKS.md:

/quant-prd SPRINT v7 — Credit Scenario Risk (Phase 10-lite). 2 weeks. The bridge to paper trading. Background: - Tier 1 complete. Strategy A net Sharpe 0.59. - Sprint v6 factor decomposition complete. - Goal: know the downside before going live. DELIVERABLE: scenario library + shock-application layer + risk metrics + pre-registered paper-trading kill thresholds. ARCHITECTURE — reuse, don't rebuild: - backtest.engine.run is UNCHANGED. - risk/scenarios.py wraps it: given a shock vector (ΔHY_OAS, Δtsy, ΔVIX, Δliquidity), perturb the residual + hedge ratio series, then feed shocked inputs to existing engine. - Zero-shock identity test: must reproduce v5 baseline within $1 daily. SCENARIOS: Historical (6): 2008-09 to 2008-12; 2011-08 to 2011-10; 2015-12 to 2016-02; 2018-10 to 2018-12; 2020-02 to 2020-05; 2022-01 to 2022-10. Hypothetical (4): +200bp HY OAS; −100bp HY OAS; +100bp tsy parallel + 50bp HY OAS; VIX 60 + 150bp HY OAS. RISK METRICS: - Per scenario: 1d-VaR(95%), 1d-CVaR(95%), max DD over window, time to recover - VaR backtest: realized breach rate over 2007–2026 ∈ [3%, 7%] KILL THRESHOLDS — document in kill_thresholds.md: - Daily drawdown halt: 1.5× worst-scenario daily loss - Cumulative drawdown halt: 2× worst-scenario max DD - VaR exception streak: 3 consecutive breaches → halt Falsification: - C39: historical scenarios reproduce realized window P&L within 10% - C40: VaR(95) breach rate ∈ [3%, 7%] - C41: monotone PnL response to shock magnitude - C42: ≥ 6 historical + ≥ 4 hypothetical - C43: zero-shock identity matches v5 within $1 daily - C44: kill_thresholds.md exists, referenced by v8 PRD Max 8 atomic tasks. Output: sprints/v7/PRD.md, TASKS.md

### /quant-dev — Sprint v7

Run iteratively on the highest-priority unchecked task:

/quant-dev Sprint v7 — Scenario Risk. Highest priority from sprints/v7/TASKS.md. CRITICAL: backtest.engine is UNCHANGED. Scenario layer only perturbs INPUTS (residual series + hedge ratio) and feeds them to existing engine.run(). If SCENARIO-DEF task: define scenario, extract move vector from historical window, persist to historical_scenarios.parquet, spot-check magnitudes (2008 HY OAS peak ~2000bp). If SHOCK-LAYER task: implement shock_apply(residual, hedge_ratio, shock_vector). Zero-shock identity test FIRST: must match v5 baseline within $1 daily. Then non-zero. If RISK-METRIC task: VaR/CVaR/maxDD/recovery on shocked-engine output. Backtest VaR over full sample; breach rate in [3%, 7%]. If KILL-THRESHOLD task: write kill_thresholds.md with the three documented levels, each tied to a specific scenario quantile. Always: confirm zero-shock identity test passes after any code change. Output: - Code summary - Zero-shock identity test result - Scenario PnL table (if metric task) - VaR breach rate (if backtest task) - Issues / blockers

# Sprint v8 — Paper Trading & Judgment Layer ⭐

Phase 11 · Timeline: 4 weeks build + 60 days paper trading

## Objective

This is the goal. Convert Strategy A (the validated Tier 1 deliverable) into a live daily-cadence paper trading system with Option A governance: the system proposes the next action, the user must explicitly approve or veto with a written reason, and the system tracks BOTH the live book and a shadow book (what would have happened with no vetoes) so you can measure whether your judgment adds or destroys value over 60 days.

## Reuses from Tier 1

- data/processed/features.parquet — daily refresh extends it (does not rewrite)

- execution.position.run_state_machine — the SAME state machine that ran in backtest, now on tomorrow's bar

- backtest.engine.run — used in 'replay' mode to compute live P&L on filled trades

- dashboard/views/today.py — extended with a paper-trading tab

- risk/scenarios.py kill thresholds (v7) — enforced live as auto-halt triggers

- C++ credit pricer (v2) — live DV01 of the open book each day

## Week-by-week plan

Week 1: Daily refresh + position tracker

- Day 1-2: daily_refresh.py — fetches yfinance (HYG, LQD, SPY, IEF, VIX) + FRED (BAML OAS, treasury, dealer inventory) for the latest close, appends to existing parquets. Idempotent: re-running same day is a no-op.

- Day 3: Pipeline integration — re-run signals/features.py + regimes.py + rv_signals.py on the appended data. Verify schema match.

- Day 4: Live position state — paper_trading/position_state.json with current side, entry date, entry residual, hedge ratio, notional, days held.

- Day 5: Proposal generator — paper_trading/proposer.py: latest features row → state machine → proposed_action.json (action, reasoning, z-scores, regime labels).

Week 2: Judgment layer + governance

- Day 1-2: paper_trading/judgment.py — reads proposal, presents state + action. User can: APPROVE (writes to live book), VETO (mandatory reason ≥ 20 chars, writes to veto log), PAUSE.

- Day 3: Shadow book — parallel book that ALWAYS executes proposed actions. Vetoes do not affect shadow. This is the counterfactual.

- Day 4: Veto log — paper_trading/veto_log.parquet: date, action, reason text, what shadow did instead. Append-only.

- Day 5: Kill switches — enforce v7 thresholds. If live drawdown breaches kill level, proposer auto-halts and judgment displays HALTED banner until manual reset (with logged reason).

Week 3: Live P&L + dashboard tab

- Day 1-2: Daily P&L — backtest.engine.run in 'replay' mode: live book + shadow book + filled trade history → today's mark-to-market and updated equity curves.

- Day 3: P&L attribution — break each day's P&L into (open trade MtM, costs, borrow accrual). Same decomposition as v5.

- Day 4: Dashboard tab — dashboard/views/paper.py: live equity vs shadow equity, veto-vs-no-veto rolling diff, current position card, last 30 vetoes table.

- Day 5: Wire everything — dashboard/app.py adds 'Paper Trading' tab. Today View flags if today's proposal needs decision.

Week 4: Cron + audit + dry runs

- Day 1: Cron / launchd script — daily_refresh.py at 4:30pm ET. Proposer at 4:45pm. Email summary at 5pm.

- Day 2: Audit log — paper_trading/audit.log: every action, proposal, veto, approval, kill switch event. Tamper-evident (append-only, hash chain).

- Day 3: 5-day dry run on historical data — simulate the daily flow on Sept 2024 bars to validate the loop end-to-end.

- Day 4: Operational manual — paper_trading/RUNBOOK.md: refresh fails, stale prices, scenario halts.

- Day 5: Kickoff — start live paper trading. Day 0 of the 60-day window.

## Scope (new code)

- Daily refresh job: appends to features.parquet from yfinance + FRED, idempotent

- Proposer: reads latest bar, runs state machine, writes proposed_action.json

- Judgment layer: approve / veto-with-reason / pause; written reasons mandatory ≥ 20 chars

- Shadow book: ALWAYS executes proposed actions; used as counterfactual

- Live + shadow P&L tracking via existing engine in replay mode

- Kill switches enforcing v7 thresholds: auto-halt on excess drawdown

- Dashboard paper trading tab + extended Today View

- Audit log: tamper-evident (hash chain), append-only

- Cron / scheduled job, runbook, operational manual

- Minimum 60 trading days of live paper before scoring

## Deliverables

- paper_trading/{daily_refresh.py, proposer.py, judgment.py, kill_switches.py}

- paper_trading/{position_state.json, veto_log.parquet, audit.log, RUNBOOK.md}

- dashboard/views/paper.py + extended dashboard/app.py

- scripts/cron_paper.sh (or launchd plist)

- sprints/v8/{PRD.md, TASKS.md, WALKTHROUGH.md, daily_journal.md}

- AT END OF 60-DAY WINDOW: sprints/v8/paper_trading_report.md — the headline document

## Falsification criteria

- P1 — Daily refresh runs without crash for 30 consecutive trading days

- P2 — Proposer output on live data matches replayed v5 backtest within 1 trade per month

- P3 — Every veto has reason text ≥ 20 characters — enforced by judgment.py

- P4 — Shadow book is independent: code review confirms no feedback path from live to shadow

- P5 — After 60 trading days: live hit rate within 10 percentage points of v5 backtest hit rate (81%)

- P6 — After 60 days: veto-adds-value test — sign of (live PnL − shadow PnL) reported honestly

- P7 — System NEVER auto-executes. Every action requires explicit user click.

- P8 — All data ≥ 1 day behind real-time. No intraday simulation.

- P9 — Kill switches fire correctly: dry-run confirms synthetic 1.5×-worst-scenario loss triggers HALTED state

- P10 — Audit log hash chain verifies: tampering any past entry breaks the chain

## What 'Option A governance' means

- The system always proposes the next action. You as the operator can do exactly three things: APPROVE (the trade goes into the live book), VETO (you must write ≥ 20 chars explaining why; trade does NOT go into live book but DOES go into shadow book), or PAUSE (system idle for one bar, no action either book).

- Vetoes are NOT a way to overrule the system silently. They are recorded with reason text and the counterfactual P&L impact is measured.

- Over 60 days, you find out whether your judgment was a feature or a bug. A PM evaluating you will ask: 'did your overrides help?' The veto log + shadow book give a calibrated answer.

## The 60-day endgame deliverable

- After 60 trading days the headline is paper_trading_report.md: live P&L vs shadow P&L, hit rate vs backtest, regime breakdown of live trades, veto-adds-value t-test, list of every surprise.

- This document is the interview centerpiece. Demonstrates a live system, a forward record, and the discipline to honestly measure your own discretionary overlay.

- If shadow > live: 'my overrides cost Δ dollars over 60 days. Here's what I learned about when not to trust my gut.'

- If live > shadow: 'my overrides added Δ dollars. Here are the three specific situations where pattern recognition beat the systematic rule.'

- Either story is strong.

## What this sprint does NOT do

- Does NOT execute real trades. Paper only.

- Does NOT optimize the strategy or tune thresholds. Strategy A is frozen from v5; this sprint is operational, not research.

- Does NOT add new signals. Sprint v10 is the next chance.

- Does NOT rebuild the v5 engine or state machine — they ARE the live system. New code is plumbing only.

### /quant-prd — Sprint v8

Paste into Claude to generate sprints/v8/PRD.md and TASKS.md:

/quant-prd SPRINT v8 — Paper Trading & Judgment Layer (Phase 11). 4 weeks build + 60 days live paper. THE goal of Tier 2. Background: - Tier 1 complete. Strategy A is frozen (RV1, OLS hedge, no regime filter, 2.0/0.5/4.0 thresholds, net Sharpe 0.59, 81% hit rate over 2007–2026). - Sprint v6 factor attribution done. Sprint v7 scenarios + kill thresholds done. - Goal: take Strategy A live in a paper-trading harness with measured discretionary governance. ARCHITECTURE — minimum new code, maximum reuse: - daily_refresh.py: fetch yfinance + FRED for latest close, append to existing parquets, idempotent on same-day reruns. - Re-run signals/features.py + regimes.py + rv_signals.py on appended data (same code as Tier 1). - proposer.py: latest features row → execution.position.run_state_machine (UNCHANGED from v5) → proposed_action.json. - judgment.py: APPROVE / VETO (reason ≥ 20 chars) / PAUSE. - LIVE BOOK: filled only on approval. SHADOW BOOK: always executes proposal. - P&L via backtest.engine.run in 'replay' mode (same engine). - Kill switches: v7 kill_thresholds.md enforced. Auto-halt on breach; manual reset with logged reason. - Dashboard 'Paper Trading' tab. - Audit log: append-only, hash-chained. - Cron at 4:30pm ET; email summary at 5pm. OPTION A GOVERNANCE: - System ALWAYS proposes. User ALWAYS decides. - Vetoes go to shadow book + veto log with reason. - After 60 days, t-test on (live PnL − shadow PnL). Falsification (paper-trading namespace, P1-P10): - P1: 30 consecutive days no crash - P2: live proposer matches replayed v5 within 1 trade/month - P3: every veto has reason ≥ 20 chars - P4: shadow book independent of live decisions - P5: after 60d, live hit rate within 10pp of backtest - P6: after 60d, veto-adds-value test reported honestly - P7: zero auto-execution - P8: ≥ 1 day data lag - P9: kill switch fires on synthetic 1.5×-worst-scenario loss - P10: audit log hash chain verifies NOT in scope: - Real money - Strategy tuning - New signals (defer to v10) Max 10 atomic tasks per week, 4 weeks. Output: - sprints/v8/PRD.md - sprints/v8/TASKS.md (40 tasks, 10 per week) - sprints/v8/daily_journal.md (started day 1, appended daily)

### /quant-dev — Sprint v8

Run iteratively on the highest-priority unchecked task:

/quant-dev Sprint v8 — Paper Trading. Highest priority from sprints/v8/TASKS.md. CRITICAL invariants — violating any breaks the experiment: 1. NEVER auto-execute a trade. Every action requires user click. 2. NEVER write to live book without explicit approval. 3. NEVER write to shadow book based on user input — shadow always takes the proposed action. 4. NEVER modify execution.position.run_state_machine or backtest.engine.run. They are the same code that ran in Tier 1. 5. NEVER allow re-running daily refresh to overwrite data — idempotent append only. If REFRESH task: fetch latest close, append, schema check, log to audit. Same-day re-run is a no-op. If PROPOSER task: read latest features row, run state machine, write proposed_action.json. Verify it matches what the v5 backtest would have output for the same input row. If JUDGMENT task: implement APPROVE / VETO / PAUSE paths. Reason text validation ≥ 20 chars on VETO. Append to veto_log + shadow book regardless of user action. If KILL-SWITCH task: read kill_thresholds.md, evaluate against current live drawdown, set HALTED flag. Manual reset with logged operator reason. If DASHBOARD task: extend dashboard/app.py with paper tab. Read live + shadow equity curves, display side-by-side. If AUDIT task: append entry with hash of (prev_hash ¦¦ entry). Tamper test: edit a past line, verify chain breaks. Output: - Code summary - Audit log entry - Test result (especially the invariant tests) - Issues or blockers - Next task recommendation

# Sprint v9 — Execution & Microstructure

Phase 9 · Timeline: 2 weeks

## Objective

Paper trading runs on close prices. That's fine for proving the system works but understates execution cost in size. Build a credit ETF execution layer: TWAP/VWAP slicers, a square-root market-impact model calibrated to HYG/LQD historical intraday data, and a comparison of close-fill vs sliced-fill shortfall. The output is a more honest cost number for Strategy A and an order ticket the paper system can use for sized trades.

## Reuses from Tier 1

- execution.costs.trade_cost (v5) — extended, not replaced

- backtest.engine.run (v5) — unchanged; new fills feed into existing engine

- Sprint v6 liquidity factor — calibrates impact model

## Week-by-week plan

Week 1: TWAP + VWAP slicers + impact model

- Day 1: Fetch HYG/LQD 1-minute bars (yfinance intraday, last 60 days only — free tier limit). Persist data/raw/hyg_1m.parquet, lqd_1m.parquet.

- Day 2: Volume profile — average intraday volume curve by minute-of-day, computed over the last 60 days.

- Day 3: TWAP slicer — split notional N over T minutes, equal-weighted, fill at minute close.

- Day 4: VWAP slicer — weight slices by historical volume profile.

- Day 5: Square-root impact model — impact_bps = k × sqrt(notional / ADV), calibrate k from realized intraday move on large-trade days.

Week 2: IS slicer + integration

- Day 1: IS slicer — immediate market order for α×N, remaining (1−α)×N over T minutes TWAP.

- Day 2: Compare execution algos on historical days — shortfall vs market-on-close baseline, variance of fill price.

- Day 3: Plug into execution.costs — add execution_cost_sliced(notional, algo, T) alongside existing close-fill cost.

- Day 4: Re-run v5 backtest with sliced execution — compare net Sharpe / max DD / hit rate vs original close-fill numbers.

- Day 5: Walkthrough notebook (09_execution.ipynb) — fill quality plots, impact model fit, Sharpe-vs-execution-style table.

## Scope (new code)

- TWAP, VWAP, IS slicers for HY/IG ETF orders

- Square-root impact model calibrated to HYG/LQD

- Comparison of close-fill vs sliced-fill execution shortfall

- Re-run Sprint v5 backtest with sliced fills; report performance delta

- Free data only: 60-day yfinance 1-minute history

## Deliverables

- execution/slicers.py — TWAP, VWAP, IS implementations

- execution/impact.py — square-root model + calibration

- data/raw/{hyg_1m, lqd_1m}.parquet (60-day intraday)

- data/results/execution_comparison.parquet

- notebooks/09_execution.ipynb

- sprints/v9/{PRD.md, TASKS.md, WALKTHROUGH.md}

## Falsification criteria

- C45 — TWAP fill price within 0.5bp of period VWAP on 95% of 30-minute windows

- C46 — VWAP shortfall vs close-fill < 0 on ≥ 60% of days

- C47 — IS slicer has lower variance of execution price than TWAP, reduced by ≥ 20%

- C48 — Square-root impact model R² vs realized intraday adverse selection > 0.20

- C49 — Re-run v5 with VWAP slicing: net Sharpe within 0.1 of original. Goal is honest cost, not improved alpha.

### /quant-prd — Sprint v9

Paste into Claude to generate sprints/v9/PRD.md and TASKS.md:

/quant-prd SPRINT v9 — Credit ETF Execution & Microstructure. 2 weeks. Post-paper-trading polish. Background: - Paper trading (v8) runs on close prices with v5's flat cost. - Goal: realistic ETF execution cost for Strategy A. DELIVERABLE: - TWAP / VWAP / IS slicers for HY/IG ETF orders - Square-root impact model calibrated to HYG/LQD intraday - Side-by-side comparison: close-fill vs sliced execution - Re-run Tier 1 backtest with sliced fills DATA: yfinance 1-minute bars (free, 60-day rolling) Not trying to optimize Strategy A. Trying to size it honestly. Falsification: - C45: TWAP within 0.5bp of period VWAP on 95% of windows - C46: VWAP beats close-fill on ≥ 60% of days - C47: IS variance ≥ 20% lower than TWAP - C48: Impact model R² > 0.20 - C49: Re-run v5 net Sharpe within 0.1 of original Output: sprints/v9/PRD.md, TASKS.md

### /quant-dev — Sprint v9

Run iteratively on the highest-priority unchecked task:

/quant-dev Sprint v9 — Execution. Highest priority from sprints/v9/TASKS.md. CRITICAL: execution.costs.trade_cost and backtest.engine.run are UNCHANGED. New slicers produce different fill prices; engine consumes them the same way. If SLICER task: implement, unit test against known volume profile, verify fill price respects bid-offer constraints. If IMPACT task: calibrate k via least-squares against realized post-trade adverse selection. Report R². If RE-RUN task: feed sliced fills into existing engine.run. Compare net Sharpe / DD / hit rate vs v5 original. Output: code summary, calibration stats, comparison table.

# Sprint v10 — Credit ML/LLM Edge

Phase 12 · Timeline: open-ended, 4-8 weeks

## Objective

Three credit-specific advanced signals, each pluggable into the existing factor library (v6) or paper-trading proposer (v8) without architectural changes. (a) EDGAR covenant amendment scraping — the Prashant-style stress signal. (b) FOMC minutes LLM read with a structured credit-tilt output. (c) Quality dispersion as a position SIZING input (not a regime gate — we already proved gates don't work). Choose any subset; treat as optional alpha layer.

## Reuses from Tier 1

- signals/factors.py (v6) — new signals plug in as additional factors

- paper_trading/proposer.py (v8) — sizing function takes optional sizing_multiplier

- Existing factor regression in v6 — evaluate new signals as marginal factor R²

## Week-by-week plan

Sub-project A: EDGAR covenant scraping (~3 weeks)

- Week 1: SEC EDGAR full-text search for 10-Q/10-K filings containing 'covenant amendment', 'going concern', 'material weakness'. Build daily counts by HY-rated issuers (cross-reference iShares HYG holdings).

- Week 2: Normalize — z-score weekly counts vs 2-year trailing mean. Validate spikes against known credit events.

- Week 3: Add as factor in signals/factors.py. Re-run v6 attribution: does covenant_stress explain residual alpha?

Sub-project B: FOMC minutes LLM read (~2 weeks)

- Week 1: Fetch FOMC minutes PDFs after each meeting. Use an LLM (local or API) with a structured prompt: extract credit-tilt rating (−2 hawkish, +2 dovish, 0 neutral) and named concerns.

- Week 2: Build a discrete time series of credit-tilt scores. Test as a regime overlay on Strategy A — not as a gate, but as a sizing input (±30%).

Sub-project C: Quality dispersion as sizing (~1 week)

- Day 1-3: Take quality_disp factor from v6. Build sizing function: position_size = base × (1 + 0.3 × sign-adjusted z-score).

- Day 4-5: Re-run Tier 1 backtest with sized positions. Honest: does this improve net Sharpe meaningfully (≥ 0.1) or is it noise?

## Scope (new code)

- (A) EDGAR covenant scraping — the Prashant LinkedIn signal

- (B) FOMC LLM read — structured credit-tilt extraction

- (C) Quality dispersion as POSITION SIZING (not gate)

- Each treated as independent factor with own falsification

- No architectural changes — plug into existing factors.py or proposer.py

## Deliverables

- signals/covenant.py + data/raw/edgar_covenants.parquet (if A)

- signals/fomc_llm.py + data/raw/fomc_credit_tilt.parquet (if B)

- signals/sizing.py extending base size by quality dispersion (if C)

- Updated v6 factor attribution — incremental R² per new signal

- sprints/v10/{PRD.md, TASKS.md, WALKTHROUGH.md}

## Falsification criteria

- C50 (A) — Covenant counts have z > 2 within 30 days of 2008-09-15, 2020-03-15, 2022-09-15

- C51 (A) — Incremental factor R² vs v6 baseline: ≥ 0.05

- C52 (B) — LLM output is deterministic across 5 reruns with seed=0 on the same FOMC PDF

- C53 (B) — FOMC credit-tilt regimes have non-trivial coverage (no single rating > 60% of meetings)

- C54 (C) — Sized Strategy A net Sharpe ≥ original net Sharpe + 0.05 (or document failure honestly)

## Why this comes after paper trading

- Paper trading on validated Strategy A gives 60 days of operational experience. Only after that loop is stable do you have the foundation to add experimental signals.

- Each sub-project is independent. Do A only, A+B, or all three.

- Quality dispersion as SIZING (not gate) is a direct response to Sprint v5's lesson — we learned regime gates destroy diversification. Sizing modulates the bet without dropping trades.

- The EDGAR covenant signal is the Prashant LinkedIn insight bolted on as a factor rather than a standalone tool.

### /quant-prd — Sprint v10

Paste into Claude to generate sprints/v10/PRD.md and TASKS.md:

/quant-prd SPRINT v10 — Credit ML/LLM Edge (Phase 12). Open-ended, 4-8 weeks. Post-paper polish. Background: - Tier 1 done, Sprint v8 paper trading 60 days complete. - Goal: three independent credit-specific signals that plug into existing factor library or proposer, no architectural changes. THREE INDEPENDENT SUB-PROJECTS — choose any subset: A. EDGAR covenant scraping (3 weeks) - SEC EDGAR full-text for 'covenant amendment', 'going concern' - Daily counts by HY-rated issuer (cross-ref HYG holdings) - Weekly z-score - Add as factor in signals/factors.py - Falsification: spike on 2008-09, 2020-03, 2022-09; ΔR² ≥ 0.05 B. FOMC minutes LLM read (2 weeks) - LLM extracts structured credit-tilt rating per meeting - −2 hawkish to +2 dovish - Time series feeds Strategy A position-size multiplier - Falsification: deterministic with seed=0; non-trivial coverage C. Quality dispersion as SIZING (1 week) - Take quality_disp from v6 - Sizing function: base × (1 + 0.3 × z) - Re-run v5 backtest with sized positions - Falsification: net Sharpe improvement ≥ 0.05 or document failure NOT in scope: - Anything that changes v5 backtest engine - Anything that changes Strategy A's entry/exit rules - New asset classes — still HY/IG ETF only Output: sprints/v10/PRD.md, TASKS.md

### /quant-dev — Sprint v10

Run iteratively on the highest-priority unchecked task:

/quant-dev Sprint v10 — ML/LLM Edge. Highest priority from sprints/v10/TASKS.md. If COVENANT task: SEC EDGAR full-text query (rate-limit aware), parse hits, count by issuer/date, z-score weekly. If FOMC LLM task: deterministic seed, structured output schema, PDF → extracted JSON. Repeat 5× to verify determinism. If SIZING task: NO regime gate — sizing only. Re-run engine with adjusted notional per bar. Compare to v5 baseline. Output: validation against falsification criteria, code summary, and an honest 'does this help?' verdict.

# Appendix

## Repository structure after Tier 2

credit-trading-lab/ ├── cpp/ ← unchanged (v2) ├── bindings/python/ ← unchanged (v2) ├── python/credit/ ← unchanged (v2) ├── signals/ │ ├── features.py ← v1 │ ├── regimes.py ← v3 │ ├── rv_signals.py ← v3 │ ├── factors.py ← NEW v6 │ ├── crowding.py ← NEW v6 │ ├── covenant.py ← NEW v10 (optional) │ └── fomc_llm.py ← NEW v10 (optional) ├── risk/ │ ├── portfolio.py ← v5 │ ├── scenarios.py ← NEW v7 │ └── var.py ← NEW v7 ├── backtest/ ← unchanged (v5) ├── execution/ │ ├── position.py ← v5 │ ├── costs.py ← v5 │ ├── slicers.py ← NEW v9 │ └── impact.py ← NEW v9 ├── paper_trading/ ← NEW v8 │ ├── daily_refresh.py │ ├── proposer.py │ ├── judgment.py │ ├── kill_switches.py │ ├── position_state.json │ ├── veto_log.parquet │ ├── audit.log │ └── RUNBOOK.md ├── dashboard/ │ ├── app.py ← v4 + paper tab from v8 │ └── views/ │ ├── today.py ← v4 │ ├── directional.py ← v4 │ ├── rv.py ← v4 │ └── paper.py ← NEW v8 ├── data/ │ ├── raw/ ← + dealer_inventory, credit_quality_oas (v6), │ │ hyg_1m, lqd_1m (v9), edgar_covenants (v10) │ ├── processed/ ← features.parquet (daily-appended in v8), │ │ factors.parquet (v6) │ └── results/ ← strategy_a_attribution, historical_scenarios, │ scenario_pnl, var_backtest, execution_comparison ├── notebooks/ │ ├── 01–05_*.ipynb ← Tier 1 │ ├── 06_factor_attribution.ipynb │ ├── 07_scenario_risk.ipynb │ ├── 08_paper_trading_report.ipynb (after 60 days) │ └── 09_execution.ipynb └── sprints/v6..v10/

## What stays frozen across Tier 2

- Strategy A definition: RV1, OLS hedge, no regime gate, thresholds 2.0/0.5/4.0, fill_lag=1

- backtest.engine.run — unchanged. v7 wraps it; v8 calls it in replay mode.

- execution.position.run_state_machine — unchanged. Same code in backtest and live paper.

- C++ credit pricer — unchanged.

- Cost model constants (1.5bp half-spread, 0.5bp slippage, 0.40%/yr borrow) — unchanged; v9 extends but doesn't replace these.

## Engineering discipline (carried from Tier 1)

- Every sprint has pre-registered falsification criteria (continuing C32+ and P1+ namespaces)

- Walkthrough notebook required for each sprint

- Sprint exit gate: all tests green, falsification criteria evaluated with stored numbers, walkthrough rendered

- No look-ahead: paper-trading proposer never sees today's intraday data; always reads previous close

- Test suite never shrinks — every sprint adds tests, none are removed

Start with Sprint v6. Paste the /quant-prd prompt into a new Claude session. Work one TASKS.md task at a time via /quant-dev. v6 and v7 are the gates; v8 is the goal. The 60-day paper-trading window starting at end of week 4 of v8 is what you'll be talking about in the interview.